# Budget vs. Run-Rate: Getting Real on IT Spend

A simple model to monitor actuals, variances, and renewal cliffs.

## Why this matters

Most SMB budgets treat “IT” as a single annual line item. That hides the truth: your run-rate—what you’re actually spending this month, extrapolated over a year—may be 15–30% higher than your approved budget. Monitoring run-rate versus budget is how you catch silent renewals, over-consumption, and rising per-user costs before they become surprises.

## Key definitions

| Term | Meaning | CEO-friendly view |
| --- | --- | --- |
| Budget | The planned annual spend approved at fiscal start. | What we thought we’d pay. |
| Actuals | Invoices paid so far. | What we already paid. |
| Run-Rate | Monthly actual × 12 (projected annualized cost). | Where we’re heading if nothing changes. |
| Variance | Run-rate − Budget. | How far off we are. |
| Renewal Cliff | Date when contracts renew or price uplifts hit. | When we’ll lose leverage if we don’t act. |

## The 4-Step Run-Rate Model

### 1 — Collect

List every recurring IT contract or SaaS service (vendor, cost, renewal date, quantity, responsible dept). If you use an MSP, ask for their Bill of Materials (BOM) and renewal calendar.

### 2 — Normalize

Convert everything to monthly equivalents in one currency.

| Vendor | Billing Cycle | Amount | Monthly Eq. |
| --- | --- | --- | --- |
| Microsoft 365 | Annual | $12,000 | $1,000 |
| Firewall Support | 3-year | $9,000 | $250 |
| Zoom Licenses | Monthly | $300 | $300 |

Total monthly = $1,550 → annualized run-rate = $18,600.

### 3 — Track

| Month | Budget | Actual | Variance | Notes |
| --- | --- | --- | --- | --- |
| Jan | $15,000 | $15,200 | +1.3% | Normal seasonality |
| Feb | $15,000 | $17,500 | +16.7% | Added 20 users |
| Mar | $15,000 | $15,100 | +0.6% | Stable |
| Apr YTD | $60,000 | $64,800 | +8.0% | Run-rate trending high |

If run-rate > budget × 1.05 for more than two months, investigate.

### 4 — Visualize

Plot three lines: Budget (flat), Actuals (bars), Run-Rate (rolling trend). Even Excel or Sheets can do this with a 12‑month moving average.

## Reading the signals

| Symptom | Likely cause | Fix |
| --- | --- | --- |
| Run-rate steadily rising | Seat creep or auto-renew add-ons | True-up vs headcount; prune licenses |
| One-month spike | Annual pre-pay posted early | Smooth via accruals |
| Flat run-rate, sudden jump at renewal | Price uplift or missed renegotiation | Negotiate caps; track renewal cliffs |
| Run-rate below budget | Savings or delayed projects | Re-allocate or lock savings |

## Renewal Cliff Playbook

List all renewal dates 90–180 days out.

Tag high-impact vendors > $5,000/yr.

Set alerts at 120/90/60/30 days.

Pull usage reports 60 days out.

Benchmark unit pricing or alternates.

Negotiate 45 days out (avoid inside 30).

## Mini-Model for SMB CEOs

Spreadsheet formula for annualized run-rate:

=SUMIFS(Amount, Month, "<="&TODAY()) / MONTH(TODAY()) * 12

## Executive Checklist

Every IT contract listed with renewal date.

Monthly equivalents calculated in one currency.

Actual vs budget chart updated monthly.

Variance > 5% investigated within 30 days.

Renewal calendar reviewed quarterly.

Run-rate trend reported in the CEO/CFO deck.

Example Outcome: Budget $180k; mid-year run-rate $212k (+18%). Causes: unused add-ons $9k, double licenses $12k, uplifted renewals $11k. After remediation, run-rate $182k (−$30k swing).

Final Word: Your budget tells you what you hoped to spend; your run-rate tells you what you’re really spending. Monitor both to avoid surprises.